| Field | Details |
| --- | --- |
| Project Name | OrangeHRM Automation Testing |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Prepared By | QA Automation Engineer |
| Test Type | Functional Automation Testing |
| Framework | Selenium + TestNG |
| Version | 1.0 |
| Date | (Add current date) |

- Introduction

This Test Plan describes the strategy, scope, approach, resources, and schedule for automating the OrangeHRM web application using Selenium WebDriver with TestNG framework.

The purpose of this plan is to ensure that all major functionalities of the OrangeHRM application work as expected and are validated through automated test execution.

- Objective

The primary objectives of this automation testing are:

- To validate core business functionalities of OrangeHRM

- To reduce manual testing effort through automation

- To ensure application stability after changes

- To identify defects at an early stage

- To generate reliable test execution reports.

- Application Under Test (AUT)

Application Name: OrangeHRM
Type: Web-based HR Management System
Modules Covered:

- Login

- Dashboard

- Admin

- PIM

- Time

- Recruitment

- Buzz

- Directory

- Maintenance (basic validation)

- Scope of Testing

5.1 In-Scope

The following modules and functionalities are covered under automation testing:

- Login with valid and invalid credentials

- Dashboard page validation

- Admin – User Management

- PIM – Employee List and Personal Details

- Time – Timesheets and Attendance

- Recruitment – Candidate management

- Buzz – Post creation and validation

- Navigation and menu validation

- Basic UI validation

5.2 Out-of-Scope

The following are excluded from automation testing:

- Performance testing

- Security testing

- Mobile application testing

- Payment and upgrade functionality

- Email notification validation

- Test Strategy

Testing Type-:

- Functional Automation Testing

- Smoke Testing

- Regression Testing

Automation Approach

- Selenium WebDriver with Java

- TestNG framework

- Page Object Model (POM)

- Maven for build management

- WebDriverManager for browser management

- Extent Reports for reporting.

- Test Design Technique

- Requirement-based testing

- Positive and negative test scenarios

- Boundary value checks (where applicable)

- Test Environment

| Component | Details |
| --- | --- |
| Operating System | Windows 10 |
| Browser | Google Chrome |
| Java Version | JDK 11 / 17 |
| IDE | IntelliJ IDEA |
| Automation Tool | Selenium WebDriver |
| Framework | TestNG |
| Build Tool | Maven |

- Test Data

- Valid login credentials (Admin / admin123).

- Invalid usernames and passwords.

- Employee and user test data.

- Dummy candidate data for recruitment module.

- Entry Criteria

Automation testing will begin when:

- Application is accessible

- Test environment is ready

- Test data is available

- Automation framework setup is completed.

- Test cases are reviewed and approved.

- Exit Criteria

Automation testing will be considered complete when:

- All planned test cases are executed

- All critical and high severity defects are fixed

- Test reports are generated

- Test execution summary is approved

- No blocker issues remain open

- Test Deliverables

The following deliverables will be produced:

- Test Plan document

- Test Scenarios document

- Test Cases document

- Automation Test Scripts

- Test Execution Report

- Bug Report

- Test Closure Report

- . Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Automation Engineer | Framework design, script development, execution |
| QA Lead | Review test plan and test cases |
| Developer | Fix reported defects |
| Project Manager | Project monitoring and approvals |

- Defect Management

- Defects will be logged with details such as:

  - Defect ID

  - Summary

  - Severity

  - Priority

  - Steps to reproduce

  - Actual vs Expected result

- Defect lifecycle:
New → Open → Fixed → Retest → Closed.

- Risk and Mitigation

| Risk | Mitigation |
| --- | --- |
| Application downtime | Execute tests during stable hours |
| Browser updates | Use WebDriverManager |
| Test data issues | Maintain reusable test data |
| Environment instability | Perform smoke test before execution |

- Assumptions

- Application functionally will remain stable.

- Test environment will be available during execution.

- Required access and credentials will be provided.

- Tools Used

- Selenium Webdriver.

- TestNG

- Maven.

- Intellij IDEA.

- Github(Repository).

- Extent Reports.